# Project Name: Agri Pillars Focus.

February 23, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -23/2/2018, due to the following: | * Came up with system name * Done system specification * Through with wireframes * Done user interface (UI) for the system * Continuing with system coding. |
| Issues: | * N/A |
| Milestones accomplished the week of 17/2/2018 - 23/2/2018: | * Started system coding |
| Milestones planned this week, but not achieved with variance: | N/A |
| Milestones planned for next week: | * To finish system coding |
| Areas/questions for discussion: | N/A |
| Last week’s issues forwarded to this week: |  |

# Contact Information

|  |  |
| --- | --- |
| **Name, Admin, Email, Phone** | **Evans kyalo kivuva**  **kivuvaevans@gmail.com**  **072521712**  **SCCI/04380P/2016** |

# Project Abstract

My project name: Agri pillars Focus